Manual Testing Log

Cloud Cost Intelligence Platform

Testers: Michael Allen (PM/Tech Lead), Claude AI (Pair Testing Assistant)

CMSC 495 Computer Science Capstone

February 13–15, 2026

# Overview

Manual testing was conducted across five sessions over three days as a complement to the 143 automated tests (pytest, Jest, Playwright). These sessions followed a structured 18-step demo scenario mapped to all 8 functional requirements, followed by targeted regression testing after defect fixes. Manual testing discovered 14 defects (DEF-008 through DEF-021), of which 13 were resolved during Phase II.

Environment

| Component | Detail |
| --- | --- |
| OS | macOS (ARM M1/M2/M3) |
| Browser | Google Chrome (latest) |
| Docker | Docker 29.2.0, DOCKER_DEFAULT_PLATFORM=linux/amd64 |
| Frontend | nginx:8080 serving static files |
| Backend | Flask:5001 via Gunicorn |
| Database | Azure SQL Serverless Gen5 (40K+ usage records, 10 clients, 3 providers, 30 services) |
| Auth | Microsoft Entra ID device code flow |
| Network | nginx reverse proxy resolves CORS (same-origin for browser) |

# Session 1: 18-Step Demo Scenario (Feb 13)

Purpose: End-to-end walkthrough of all functional requirements using live Azure SQL data. Docker containers running, Azure SQL authenticated via device code flow, 40K+ usage records loaded.

## Scenario 1: IT Manager Reviews Monthly Costs

| Step | Action | FR | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Open dashboard at localhost:8080 | FR-01 | Cost cards display AWS, Azure, GCP totals | Total Spend, provider cards render with live dollar amounts | PASS |
| 2 | Scroll to Resource Metrics section | FR-08 | Utilization stats (avg/max/min) displayed | No DOM element exists for metrics section | FAIL — DEF-012 |
| 3 | Select AWS from Provider filter, click Apply | FR-03 | Dashboard filters to AWS-only costs | Provider dropdown used ID=1, database uses 2001. Filter returned no data | FAIL — DEF-013 |
| 4 | View Spending Trends chart | FR-02 | Multi-day trend line with daily cost data | Chart renders single data point (only 100 of 40K records loaded) | FAIL — DEF-010 |
| 5 | Change date range to Last 30 Days | FR-02 | Trend chart updates to 30-day view | Single point remains (same root cause as Step 4) | FAIL — DEF-010 |
| 6 | Click Waste Alerts in nav | FR-04 | Table of underutilized resources with costs | Cosmos, Elastic Beanstalk, Artifact Registry displayed with 0% util, daily cost, monthly savings | PASS |
| 7 | Click Settings, select client, enter $20K, Save | FR-07 | Budget saves successfully | Client dropdown empty — could not select client | FAIL — DEF-008 |
| 8 | Click Export CSV and Export PDF | FR-06 | Files download with cost data | Both files download. CSV has 5 columns (limited). PDF functional | PASS |

## Scenario 2: DevOps Engineer Finds Unused Resources

| Step | Action | FR | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| 9 | Click Waste Alerts tab | FR-04 | Resource list with utilization data | Table populated: service name, provider, utilization %, daily cost, potential savings | PASS |
| 10 | Click View Details on Artifact Registry | FR-04 | Detail banner with savings summary | Banner: Artifact Registry — 0% utilization, save $46.74/month | PASS |
| 11 | Review waste alert severity indicators | FR-04 | Critical/Warning/Info severity badges | Severity badges display correctly based on utilization thresholds | PASS |
| 12 | Review category breakdown bars | FR-04 | Visual breakdown by service category | Category bars render with proportional cost distribution | PASS |
| 13 | Click Recommendations in nav | FR-05 | Rightsizing suggestions with savings | Cards: Rightsize Cosmos ($162.07), Elastic Beanstalk ($12.16), Artifact Registry ($46.74) | PASS |
| 14 | Review recommendation detail accordion | FR-05 | Plus/minus analysis per recommendation | Accordion expands with effort, savings rate, phased rollout plan | PASS |

## Scenario 3: Finance User Generates Monthly Report

| Step | Action | FR | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| 15 | Return to Dashboard | FR-01 | Cost cards display correctly | Dashboard renders with correct totals ($4,699.73 confirmed) | PASS |
| 16 | Check Resource Metrics section | FR-08 | Utilization stats visible | Still no UI element (same as Step 2) | FAIL — DEF-012 |
| 17 | Change date range to Last 7 Days | FR-03 | Dashboard updates with filtered data | $0.00 (correct — seed data >7 days old). Last 30 Days restores $380.08. Filter functional | PASS |
| 18 | Export PDF | FR-06 | PDF downloads with cost summary | PDF downloads successfully | PASS |

## Session 1 Summary

| FR | Requirement | Status | Blocking Defect |
| --- | --- | --- | --- |
| FR-01 | View Cost Dashboard | ✅ PASS | — |
| FR-02 | View Spending Trends | ❌ FAIL | DEF-010: Fetch limit too low |
| FR-03 | Filter by Provider/Service | ❌ FAIL | DEF-013: Provider ID mismatch |
| FR-04 | View Waste Alerts | ✅ PASS | — |
| FR-05 | View Recommendations | ✅ PASS | — |
| FR-06 | Export Reports | ✅ PASS | Format polish needed |
| FR-07 | Set Budget Thresholds | ❌ FAIL | DEF-008: Client dropdown empty |
| FR-08 | View Resource Metrics | ❌ FAIL | DEF-012: No DOM element |

Result: 5 of 8 FRs demo-ready. 3 blocked by defects.

# Session 2: Provider Filter Fix Verification (Feb 14)

Purpose: Verify DEF-013/DEF-014 fix — provider IDs corrected to 2001/2002/2003 in config.js. Branch: fix/def-014-provider-filter-ids.

| Test ID | Action | Expected | Actual | Status |
| --- | --- | --- | --- | --- |
| MT-201 | Select AWS from Provider filter | Dashboard shows AWS-only costs | Console: Filtered by provider 2001: 393 records. AWS $309.09, Azure $0.00 | PASS |
| MT-202 | Check Service Type dropdown with AWS selected | Only AWS services shown | Elastic Beanstalk, EC2, Lambda, S3, DynamoDB, RDS, EFS, EKS, Fargate — all AWS | PASS |
| MT-203 | Switch to Azure in Provider filter | Dashboard shows Azure-only costs | Azure costs display, AWS $0.00, service dropdown cascades to Azure services | PASS |
| MT-204 | Switch to GCP in Provider filter | Dashboard shows GCP-only costs | GCP costs display, cascading filter shows GCP services | PASS |
| MT-205 | Select specific service (Elastic Beanstalk) | Dashboard filters to single service | Correct service-level data displayed | PASS |
| MT-206 | Select Lambda (no usage data) | Dashboard shows no data message | No data found banner — correct (no usage records) | PASS |
| MT-207 | Verify service filter shows inactive services | Only services with usage data shown | All 30+ services listed including 27 with no usage data | FAIL — DEF-016 |

Defects Found: DEF-016 (Service filter shows services with no usage data)

# Session 3: Budget Save & Export Verification (Feb 14)

Purpose: Test remaining unverified demo steps (7, 17, 18) after filter fixes. Branch: feature/export-reports.

| Test ID | Action | Expected | Actual | Status |
| --- | --- | --- | --- | --- |
| MT-301 | Date range: select Last 7 Days | Trend chart and cards update | $0.00 displayed (correct — seed data outside 7-day window) | PASS |
| MT-302 | Date range: select Last 90 Days | Full dataset shown | All data loads, chart expands | PASS |
| MT-303 | Budget Save: select client, enter $20K, Save | Settings persist | Failed to save settings. Console: 405 Method Not Allowed — POST vs PATCH | FAIL — DEF-017 |
| MT-304 | PDF Export button | PDF downloads | PDF downloads with usage data for selected date range | PASS |

Defects Found: DEF-017 (Budget save sends POST instead of PATCH → 405 error)

# Session 4: Post-Fix Full Regression (Feb 15)

Purpose: Validate analysis.js integration, waste alerts rendering, recommendations, budget save after PATCH fix, and export filter sync. Branch: feature/export-reports (post analysis.js commit). Docker restarted, Azure SQL re-authenticated after idle timeout.

## Dashboard & Navigation

| Test ID | Action | Expected | Actual | Status |
| --- | --- | --- | --- | --- |
| MT-401 | Select Anderson Consulting from Client dropdown | Dashboard filters to Anderson data | Cost cards, trend chart update to Anderson-specific data | PASS |
| MT-402 | Verify no stale data flash on Settings load | Settings form starts empty/loading | Placeholders show Loading... until API returns | PASS |

## Waste Alerts (FR-04)

| Test ID | Action | Expected | Actual | Status |
| --- | --- | --- | --- | --- |
| MT-403 | Click Waste Alerts with Anderson selected | Summary banner and severity cards render | Money on the Table banner: total spend, savings, budget status, over-budget flag | PASS |
| MT-404 | Review severity classification | Resources classified by utilization threshold | Critical (<20%), Warning (20–50%), Optimized (>50%) badges render correctly | PASS |
| MT-405 | Verify waste detection logic | Underutilized resources flagged with savings | Cosmos: 0% util, $162.07/mo savings. Elastic Beanstalk: 0% util, $12.16/mo savings | PASS |
| MT-406 | Verify trend calculation | 30-day trend shows cost direction | Trend splits data at midpoint, compares recent vs prior period | PASS |
| MT-407 | Review category breakdown bars | Visual cost distribution by category | Bars render proportional to category spend totals | PASS |
| MT-408 | Verify budget status indicator | Over-budget clients flagged | Anderson shows over-budget (actual spend >> $1,000 budget) | PASS |

## Recommendations (FR-05)

| Test ID | Action | Expected | Actual | Status |
| --- | --- | --- | --- | --- |
| MT-409 | Click Recommendations tab | Savings roadmap with phased cards | Savings Roadmap banner with current → target → recoverable. Phase 1/2/3 cards render | PASS |
| MT-410 | Expand recommendation accordion | Plus/minus analysis per recommendation | Each card: implementation effort (hours, cost, downtime), savings rate, rollout plan | PASS |
| MT-411 | Verify savings calculation | Dollar amounts match template rates | Savings = monthly_cost × template.savingsRate. Reserved pricing 30%, rightsizing 20–25% | PASS |
| MT-412 | Check client attribution on recommendations | Each recommendation shows owning client | No client name displayed — service name only | FAIL — DEF-020 |
| MT-413 | Check waste alerts client attribution | Waste alerts show correct client name | Multiple displayed instead of actual client name | FAIL — DEF-021 |

## Budget Settings (FR-07)

| Test ID | Action | Expected | Actual | Status |
| --- | --- | --- | --- | --- |
| MT-414 | Select client, view pre-populated budget | Budget loads from GET /budgets | Budget amount, limit, threshold display correctly | PASS |
| MT-415 | Change budget to $20,000, click Save | PATCH /budgets/{id} succeeds | Budget saves via PATCH. No 405 error. Persists on reload | PASS |
| MT-416 | Switch client in dropdown | Settings reload for new client | Form clears, new client budget populates without stale data flash | PASS |

## Exports (FR-06)

| Test ID | Action | Expected | Actual | Status |
| --- | --- | --- | --- | --- |
| MT-417 | Export CSV with Anderson selected | CSV contains Anderson-only data | CSV downloads with 20 columns but contains unfiltered full dataset | FAIL — DEF-019 |
| MT-418 | Export PDF with AWS filter active | PDF reflects active filters | PDF downloads but contains unfiltered data | FAIL — DEF-018 |
| MT-419 | Export CSV after DEF-018/019 fix | CSV respects active filters | CSV contains only filtered data matching active selection | PASS (retest) |
| MT-420 | Export PDF after fix | PDF respects active filters | PDF contains only filtered data | PASS (retest) |
| MT-421 | Spot-check CSV column count | 20 columns present | All 20 columns: Date, Client, Provider, Service, Type, Unit, Units Used, Unit Cost, Total Cost, Daily Avg, 30d Trend, Forecast, AWS/Azure/GCP Rate, Cheapest Provider, Switch Savings, Util %, Status, Est Monthly Savings | PASS |

Defects Found: DEF-018 (PDF export unfiltered), DEF-019 (CSV export unfiltered), DEF-020 (Recommendations missing client), DEF-021 (Waste shows Multiple instead of client name)

# Session 5: Final Verification & Regression (Feb 15)

Purpose: Verify DEF-020/021 fixes and complete final regression before PR #31 submission.

| Test ID | Action | Expected | Actual | Status |
| --- | --- | --- | --- | --- |
| MT-501 | Recommendations with client selected | Client name on each card | Anderson Consulting attribution displays on all recommendation cards | PASS |
| MT-502 | Waste alerts with All Clients selected | Individual client names per alert row | Client names resolve correctly per alert row (not Multiple) | PASS |
| MT-503 | Full dashboard load (All Clients, Last 30 Days) | All cost cards, trend chart render | Complete dashboard loads with AWS + Azure + GCP totals. ~2–3s load time (DEF-015) | PASS |
| MT-504 | Budget UI hidden for All Clients | Budget elements not shown in aggregate | Budget bar and threshold indicators hidden when no specific client selected | PASS |
| MT-505 | E2E: Anderson → Waste → Recs → Export CSV | Complete user workflow | Full flow completes: select client, review waste, check recs, export filtered CSV | PASS |

# Defects Discovered During Manual Testing

| ID | Session | Description | Root Cause | Resolution | Status |
| --- | --- | --- | --- | --- | --- |
| DEF-008 | 1 | Client dropdown empty | Response parsing mismatch | Fixed key extraction + formatter | Closed |
| DEF-009 | 1 | GCP costs not displayed | Missing provider card | Added GCP card + styling | Closed |
| DEF-010 | 1 | Trend chart single data point | Fetch limit=100 of 40K | Increased limit to 50,000 | Closed |
| DEF-011 | 1 | Cards stacked vertically | CSS grid not applied | 4-column layout fix | Closed |
| DEF-012 | 1 | FR-08 no UI section | DOM element never built | Built metrics UI section | Closed |
| DEF-013 | 1 | Provider filter no data | IDs: 1,2 vs 2001,2002,2003 | Corrected PROVIDER_IDS | Closed |
| DEF-014 | 2 | Provider IDs + client name | Config IDs wrong + LastFirst | Updated IDs + formatter | Closed |
| DEF-015 | 4 | Initial load ~2–3s | 50K rows on page load | Enhancement (open) | Open |
| DEF-016 | 2 | Service filter shows inactive | Dropdown from services table | Filtered to active services | Closed |
| DEF-017 | 3 | Budget save 405 error | POST instead of PATCH | Switched to PATCH method | Closed |
| DEF-018 | 4 | PDF export unfiltered | Used full dataset | Synced with active filters | Closed |
| DEF-019 | 4 | CSV export unfiltered | Used full dataset | Synced with active filters | Closed |
| DEF-020 | 4 | Recs missing client name | No client context passed | Added client attribution | Closed |
| DEF-021 | 4 | Waste shows Multiple | No client grouping | Added client name resolution | Closed |

# Manual Test Coverage by Functional Requirement

| FR | Requirement | Manual Tests | Pass | Fail→Fix→Repass | Final Status |
| --- | --- | --- | --- | --- | --- |
| FR-01 | View Cost Dashboard | Steps 1,15; MT-401,503 | 4 | 0 | ✅ Complete |
| FR-02 | View Spending Trends | Steps 4-5 | 0 | 2→DEF-010→✅ | ✅ Complete |
| FR-03 | Filter by Provider/Service/Date | MT-201–207, MT-301–302 | 8 | 2→DEF-013,016→✅ | ✅ Complete |
| FR-04 | View Waste Alerts | MT-403–408, MT-502 | 7 | 1→DEF-021→✅ | ✅ Complete |
| FR-05 | View Recommendations | MT-409–413, MT-501 | 5 | 1→DEF-020→✅ | ✅ Complete |
| FR-06 | Export Reports (CSV/PDF) | MT-417–421 | 3 | 2→DEF-018,019→✅ | ✅ Complete |
| FR-07 | Set Budget Thresholds | MT-414–416 | 3 | 1→DEF-017→✅ | ✅ Complete |
| FR-08 | View Resource Metrics | Steps 2,16 | 0 | 2→DEF-012→✅ | ✅ Complete |

All 8 functional requirements verified via manual testing. 14 defects found, 13 resolved, 1 open (enhancement).